# COMP3111: Introduction to Software Engineering

Minutes of the 3rd Project Scrum Meeting

Date:		18th Nov, 2025

Time:		13:00

Place:		On Zoom

Attending:	, ,

Absent:	None

Recorder:

# Report on progress during the past week

| Name | Tasks worked on in the past week | Total hours |
| --- | --- | --- |
|  | Task 1 logic (excluding honor task) | 12 |
|  | Task 2 logic (excluding honor task) | 14 |
|  | Task 3 logic and UI | 12 |

# Discussion of impediments and resolution

- Will change code to allow for automatic return for books (not yet implemented)

- Will change code to store PDF file paths instead of binary data

# Goals for the coming week

| Name | Tasks that will be worked on in the coming week |
| --- | --- |
|  | Task 1 Honor task; organize documentation |
|  | Task 2 Honor task; record system demonstration video |
|  | Finalize task 3 logic |
| All | Write tests, Javadoc |

# Meeting adjournment and next meeting

The meeting was adjourned at 13:20. The next meeting is scheduled for Nov. 23rd at 21:00, for finalization of code and documentation before submission.