# COMP3111: Introduction to Software Engineering

Minutes of the 1st Project Scrum Meeting

Date:		3rd Nov, 2025

Time:		18:00

Place:		On Zoom

Attending:	, ,

Absent:	None

Recorder:

# Report on progress during the past week

| Name | Tasks worked on in the past week | Total hours |
| --- | --- | --- |
|  | Implementation of Task 1 dashboard UI | 2 |
|  | Implementation of Task 2 dashboard UI | 3 |
|  | Research & implementation of database | 3 |

# Discussion of impediments and resolution

- Impediment: 3 different implementations for common functionalities will lead to greater complexity in codebase
Resolution: create common controllers and FXML files for notification and profile update tabs

# Goals for the coming week

| Name | Tasks that will be worked on in the coming week |
| --- | --- |
|  | Implementation of login, registration and profile update tabs |
|  | Implementation of notification boards |
|  | Finalize implementation of database backend |

# Meeting adjournment and next meeting

The meeting was adjourned at 18:15. The next meeting is scheduled for Nov. 10th at 17:00 on Zoom.