# COMP3111: Introduction to Software Engineering

Minutes of the 2nd Project Scrum Meeting

Date:		10th Nov, 2025

Time:		17:00

Place:		On Zoom

Attending:	, ,

Absent:	None

Recorder:

# Report on progress during the past week

| Name | Tasks worked on in the past week | Total hours |
| --- | --- | --- |
|  | Implementation of login, registration, profile update; some Task 1 controller logic | 12 |
|  | Implementation of notification boards and some Task 2 controller logic | 12 |
|  | Finish database implementation and related CRUD operations; organization of codebase; Task 3 UI | 15 |

# Discussion of impediments and resolution

- Impediment: verification and DB control logic currently being stored in controller classes, which may lead to redundant, verbose code and harder to test
Resolution: move code from controllers to ???Control classes (e.g. ManageProfileControl), this will take more time and planning

# Goals for the coming week

| Name | Tasks that will be worked on in the coming week |
| --- | --- |
|  | Implement Task 1 logic including honor task if possible |
|  | Implement Task 2 logic including honor task if possible |
|  | Finalize Task 3 UI, implement Task 3 logic |
| All | Code refactoring |

# Meeting adjournment and next meeting

The meeting was adjourned at 17:20. The next meeting is scheduled for Nov. 18th at 13:00 on Zoom.